MATRACON ODOO.SH

Custom Codebase Audit Report

Modules Audited:  purchase_demand_raise  |  site_operations  |  my_custom_module

Prepared by:  CWare Technologies

## Table of Contents

1.      Executive Summary

2.      Total Codebase Size

3.      Module-by-Module Breakdown

3A. site_operations  (75.5%)

3B. purchase_demand_raise  (23.0%)

3C. my_custom_module  (0.7%)

4.      Types of Changes — New vs Inherited

4A. Brand-New Custom Models

4B. Extended / Inherited Standard Odoo Models

4C. Inherited Standard Odoo Views

4D. Raw SQL Queries

5.      Technical Debt Analysis & Upgrade Risks

6.      Workarounds & Concrete Steps to Reduce Technical Debt

6.1 Split stock_picking.py into Mixins

6.2 Consolidate account.payment Extensions

6.3 Replace mail.presence Override with Cron

6.4 Consolidate Repeated View Patches

6.5 Defensive Raw SQL Pattern

6.6 Use OpenUpgradeLib Before Any Version Jump

7.      Good Practices Already in Place

8.      Summary at a Glance

# 1. Executive Summary

This report provides a complete technical audit of the custom Odoo 19.0 codebase developed for Matracon on the Odoo.sh platform. The audit covers all three active custom modules, analyses the volume and nature of every customisation, classifies each change by upgrade risk, and provides concrete, actionable workarounds to reduce technical debt before the next major Odoo version upgrade.

KEY FINDING:  The codebase contains ~40,109 lines of custom code across Python, XML, CSV, JS and SCSS. Approximately 60% consists of brand-new models that are upgrade-safe. The remaining 35-40% extends standard Odoo models — this is where all upgrade effort will concentrate.

| Area | Finding | Status |
| --- | --- | --- |
| Total custom code | ~40,109 lines | 📊 Large but well-structured |
| New custom models | 25+ models (x. prefix) | ✅ Upgrade-safe |
| Extended Odoo models | 20 standard models | ⚠️ Requires testing on upgrade |
| View patches | 35 inherited views | ⚠️ Monitor Odoo view changes |
| Raw SQL queries | 16 locations / 9 files | ⚠️ Version-sensitive |
| Migration scripts | 15 scripts | 🟡 Naming convention inconsistent |
| Biggest single risk file | stock_picking.py (2,184 lines) | 🔴 Must split before upgrade |

# 2. Total Codebase Size

The following table shows the total volume of code across all file types in all active custom modules. Binary assets (images, icons) are excluded. The "matracon_ss" module contains only screenshots and contributes zero code lines.

| File Type | Description | Lines of Code |
| --- | --- | --- |
| Python (.py) | Model logic, business rules, wizards, hooks, migrations | ~22,710 |
| XML (.xml) | Views, reports, security, data, menus, sequences | ~16,161 |
| CSV (.csv) | Access control lists (ir.model.access) | 311 |
| JavaScript (.js) | Custom OWL widgets (KPI widget, progress bar, etc.) | 332 |
| SCSS (.scss) | Custom styling for dashboards and forms | 595 |
| GRAND TOTAL | All file types combined | ~40,109 |

To put this in context: a standard blank Odoo module starts at around 50–100 lines. The Matracon codebase at ~40,000 lines represents a substantial, production-grade system covering procurement, finance, inventory, HR, compliance, and reporting.

# 3. Module-by-Module Breakdown

The codebase is split across three active modules. Each serves a distinct business domain and has a different risk profile for future Odoo upgrades.

## 3A.  site_operations  —  75.5% of total codebase

This is the main module and the largest component by far. It covers the full finance, inventory, HR, compliance and reporting layer for Matracon's construction site operations. It depends on purchase_demand_raise and extends many of its models. At v1.7.x this module has grown to include dashboards, bank guarantees, petty cash, payroll sheets, subcontractor IPC tracking, interproject transfers, vendor payments, WHT certificates, and employee presence tracking — each a mini-subsystem in its own right.

| Category | Lines | Notes |
| --- | --- | --- |
| Python models (models/) | 18,180 | 42 model files + hooks.py |
| XML views (views/) | ~6,200 | 36 view files |
| XML reports (report/) | ~3,000 | 24 report files |
| XML security (security/) | ~770 | 5 security files |
| XML data (data/) | ~380 | 13 data/sequence files |
| CSV access control | 244 | 243 ACL rows across all models |
| JS custom widgets (static/src/js/) | 332 | 5 widget files |
| SCSS styles (static/src/scss/) | 270 | 3 stylesheet files |
| Migration scripts (migrations/) | 175 | 15 scripts across 10 version steps |
| MODULE TOTAL | ~30,766 |  |

### Top 10 Heaviest Python Files:

The files below represent the core complexity of the module. Files that inherit standard Odoo models carry the most upgrade risk; new custom model files are safe.

| File | Lines | Type | Upgrade Risk |
| --- | --- | --- | --- |
| stock_picking.py | 2,184 | Inherits stock.picking | 🔴 Very High |
| account_payment.py | 1,491 | Inherits account.payment | 🔴 Very High |
| management_dashboard.py | 1,307 | New custom model | ✅ Safe |
| petty_cash.py | 1,297 | New custom model | ✅ Safe |
| bank_guarantee.py | 945 | New custom model | ✅ Safe |
| account_move.py | 920 | Inherits account.move | 🔴 Very High |
| subcontractor_ipc.py | 710 | New custom model | ✅ Safe |
| liability_sheet.py | 683 | New custom model | ✅ Safe |
| salary_sheet.py | 600 | New custom model | ✅ Safe |
| attendance_sheet.py | 586 | New custom model | ✅ Safe |

## 3B.  purchase_demand_raise  —  23.0% of total codebase

This module (v1.4.4) is the entry point for all procurement at Matracon. It defines the core role/security group system used across the entire platform. It implements the full PR → HO review → Comparative Statement → CEO approval → locked PO workflow, plus custom purchase tenders and site configuration.

| Category | Lines | Notes |
| --- | --- | --- |
| Python models (models/) | 4,316 | 11 model files |
| XML views (views/) | ~1,850 | 10 view files |
| XML reports (report/) | ~1,340 | 8 report files (4 templates + 4 action files) |
| XML security (security/) | ~149 | 2 security files |
| XML data (data/) | ~508 | 5 data files |
| CSV access control | 67 | 66 ACL rows |
| SCSS styles | 325 | 1 dashboard stylesheet |
| MODULE TOTAL | ~9,243 |  |

### Top Heaviest Python Files:

| File | Lines | Type | Upgrade Risk |
| --- | --- | --- | --- |
| purchase_order.py | 1,556 | Inherits purchase.order | 🔴 High |
| comparative_statement.py | 1,019 | New custom model | ✅ Safe |
| purchase_order_tender.py | 446 | Inherits purchase.order (tender) | 🔴 High |
| procurement_ho_dashboard.py | 323 | New custom model | ✅ Safe |
| purchase_order_line.py | 279 | Inherits purchase.order.line | 🟡 Medium |
| project_site_config.py | 188 | New custom model (base) | ✅ Safe |
| stock_picking.py | 147 | Inherits stock.picking | 🟡 Medium |
| res_users.py | 97 | Inherits res.users | 🟢 Low |

## 3C.  my_custom_module  —  0.7% of total codebase

A small, focused extension that adds Tax and Withheld Tax columns to the standard Odoo Partner Ledger report. It also adds a Trial Balance grouping by account type. Very lightweight and low-risk — it only extends the report handler, not core transactional models.

| File | Lines | Purpose |
| --- | --- | --- |
| models/partner_ledger.py | 201 | Extends account.partner.ledger.report.handler |
| views/partner_ledger_tax_templates.xml | 40 | QWeb template for Tax/WHT columns |
| views/trial_balance_type_groupby.xml | 32 | Trial Balance groupby account type |
| MODULE TOTAL | ~286 |  |

# 4. Types of Changes — New vs Inherited

Customisations in Odoo fall into three distinct categories, each with a very different upgrade risk profile. Understanding this split is the foundation of all upgrade planning.

HOW TO READ THE RISK RATINGS:  ✅ Safe = Odoo will never touch this code during an upgrade.  🟢 Low = Minor adjustments usually needed.  🟡 Medium = API changes likely, needs review.  🔴 High/Very High = Frequently rewritten by Odoo, must re-test every upgrade.

## 4A.  Brand-New Custom Models  (~60% of code)  ✅ Upgrade-Safe

These are entirely new database tables and business objects that Odoo has no knowledge of. They use the "x." prefix convention so they cannot clash with any current or future standard Odoo model name. When Odoo upgrades, these models are completely untouched — they simply persist as-is. The only risk here is if a dependency model they rely on (e.g., account.move) changes its API in a way that affects our code that READS from it.

| Model Name | Module | Business Domain |
| --- | --- | --- |
| x.project.site.config | PDR → extended SO | Site configuration (warehouse, analytic, users) |
| x.comparative.statement | PDR | Vendor comparison for procurement |
| x.purchase.order.tender | PDR | Purchase tender/RFQ management |
| x.po.terms.template | PDR | PO standard terms and conditions |
| x.po.signature.config | PDR | Authorised signatory configuration |
| x.procurement.ho.dashboard | PDR | HO procurement overview dashboard |
| x.liability.sheet | SO | Vendor payables sync from partner ledger |
| x.attendance.sheet | SO | Monthly attendance registry per site |
| x.salary.sheet | SO | Monthly payroll sheet per site |
| x.petty.cash | SO | Petty cash fund management |
| x.petty.cash.request | SO | Petty cash release requests |
| x.petty.cash.expense | SO | Individual petty cash expense lines |
| x.bank.guarantee | SO | Bank guarantee tracking with expiry |
| x.bank.guarantee.slab | SO | BG commission slab configuration |
| x.tax.notice | SO | Tax/regulatory compliance notices |
| x.subcontractor.ipc | SO | Interim Payment Certificates (IPC) |
| x.subcontractor.ho.advance | SO | HO advance payments (legacy) |
| x.subcontractor.backcharge | SO | Subcontractor deduction records |
| x.employee.backcharge | SO | Employee salary deduction records |
| x.wht.certificate | SO | Withholding tax certificates |
| x.postdated.cheque | SO | Post-dated cheque register |
| x.cheque.series | SO | Cheque book series tracking |
| x.interproject.transfer | SO | Cross-site fund transfers |
| x.management.dashboard | SO | Finance HO management overview |
| x.site.accountant.dashboard | SO | Site accountant daily dashboard |
| x.site.store.dashboard | SO | Site store daily dashboard |
| x.employee.presence.log | SO | Employee online/offline audit trail |
| x.bg.import.wizard | SO | BG bulk import wizard |
| x.bg.export.wizard | SO | BG bulk export wizard |

## 4B.  Extended / Inherited Standard Odoo Models  (~35% of code)  ⚠️ Highest Risk

These files extend standard Odoo models using _inherit. Every time Odoo releases a new major version, these are the files that need careful review. Odoo may rename methods, change field types, refactor view structures, or alter business logic — all of which can silently break our customisations. The risk level below reflects how frequently Odoo modifies each model between major versions based on historical upgrade patterns.

| Odoo Model Extended | Our File(s) | Our Lines | Why Extended | Risk |
| --- | --- | --- | --- | --- |
| stock.picking | SO: stock_picking.py PDR: stock_picking.py | 2,184 + 147 | Material issuance, site transfers, cost tracking, analytic distribution, approval flow | 🔴 Very High |
| account.payment | SO: account_payment.py analytic_distribution_mixin.py interproject_accounting.py | ~1,685 total | Vendor payments, WHT deduction, petty cash release, interproject payments, expense account override | 🔴 Very High |
| account.move | SO: account_move.py | 920 | Analytic auto-fill on vendor bills, customer invoices, journal entries; liability sheet hook | 🔴 Very High |
| purchase.order | PDR: purchase_order.py PDR: purchase_order_tender.py SO: purchase_order.py | 1,556 + 446 + 66 | Custom approval flow, tender management, CS generation, CEO approval, PO locking | 🔴 High |
| account.move.line | SO: account_move_line.py (also in account_move.py) | ~982 | Payable/receivable constraint override, analytic propagation, due-date suppression | 🟡 High |
| mail.presence | SO: mail_presence_ext.py | 188 | Employee presence logging — hook into create()/write() to record online/offline transitions | 🔴 High |
| hr.employee | SO: hr_employee_ext.py | 306 | x_last_online, x_is_currently_online computed fields; presence log tab on form | 🟡 Medium |
| stock.move | SO: stock_move.py | 166 | Analytic distribution on material issuance; cost tracking per site | 🟡 Medium |
| stock.return.picking | SO: stock_return_picking.py | 132 | Custom return flow for site-to-site material returns | 🟡 Medium |
| account.account | SO: account_account.py | 165 | Site-level GL balance computation; account list view enhancements | 🟡 Medium |
| account.report | SO: account_report_ext.py | 21 | Analytic lock filter on financial reports | 🟢 Low |
| account.analytic.account | SO: account_analytic_account.py | 97 | Default analytic on users; site config linkage | 🟢 Low |
| account.journal | SO: account_account.py | ~19 | Site-scoped journal filtering | 🟢 Low |
| project.project | SO: project_project.py | 323 | Site balance computation; project-to-site-config linkage | 🟢 Low |
| res.partner | SO: res_partner.py | 97 | Subcontractor category field; partner ledger site scoping | 🟢 Low |
| res.users | PDR + SO: res_users.py | 97 + 86 | Default analytic account; site assignment; role helpers | 🟢 Low |
| res.company | PDR: res_company.py | 27 | Custom PO footer fields | 🟢 Low |
| purchase.order.line | PDR: purchase_order_line.py | 279 | Custom approval states; CS line linking | 🟡 Medium |
| product.template | PDR: product_template.py | 37 | Site-specific product flags | 🟢 Low |
| uom.uom | SO: uom_ext.py | 39 | UoM category visibility filtering | 🟢 Low |
| account.partner.ledger.report.handler | MCM: partner_ledger.py | 201 | Add Tax and WHT columns to Partner Ledger report | 🟡 Medium |

## 4C.  Inherited Standard Odoo Views  (35 patches)  ⚠️ Medium Risk

View inheritance patches standard Odoo forms and lists to add our custom fields, buttons, and tabs. These are lower risk than model inheritance but still require attention during upgrades because Odoo restructures its view XML (renames xpath targets, moves fields into new components) between versions. A broken xpath silently produces an error on module load.

| Base View Patched | Patch Count | Module | What Was Added |
| --- | --- | --- | --- |
| account.view_move_form (Vendor Bill / Journal Entry form) | 4 patches | site_operations | Analytic account field, site-accountant line tab, due-date suppression, PO link |
| purchase.purchase_order_form | 6 patches | PDR + SO | Approval buttons, CS link, tender tab, CEO approval, site fields, locked state |
| stock.view_picking_form | 3 patches | PDR + SO | Material issuance customisation, site analytic, approval signatures |
| account.view_account_payment_form | 1 patch | site_operations | Expense account, payment allocation tab, WHT lines, cheque fields |
| account.view_account_supplier_payment_tree account.view_account_various_payment_tree | 2 patches | site_operations | Extra columns (expense account, project) on payment list views |
| account.view_account_form | 1 patch | site_operations | Site balance computed field on chart of accounts form |
| account.view_account_list | 2 patches | site_operations | Site balance column on account list |
| account.view_account_journal_form | 1 patch | site_operations | Site-specific journal fields |
| hr.view_employee_form | 1 patch | site_operations | Last Online field and presence history tab |
| hr.hr_kanban_view_employees | 1 patch | site_operations | Online/Offline status badge on employee kanban cards |
| hr.view_employee_tree | 1 patch | site_operations | Last Online column on employee list |
| base.view_partner_form | 1 patch | site_operations | Subcontractor category and payable account on partner form |
| base.view_users_form | 2 patches | site_operations | Default analytic account and site assignment on user form |
| project.edit_project | 1 patch | site_operations | Site config link on project form |
| stock.view_stock_return_picking_form | 1 patch | site_operations | Custom return picking fields |
| uom.product_uom_form_view + tree + search | 3 patches | site_operations | UoM visibility filtering |
| purchase_requisition.create_alternative_form | 1 patch | PDR | Tender link on PR alternatives |
| purchase.purchase_order_tree/kpis_tree/search/filter | 4 patches | PDR | Site columns, approval state, custom filters on PO list |

## 4D.  Raw SQL Queries — 16 Locations in 9 Files

Raw SQL (self.env.cr.execute) bypasses the Odoo ORM entirely. It offers significant performance advantages for complex aggregations and JSONB queries, but it comes with upgrade risk: Odoo can rename database columns, merge tables, or change data types between versions without deprecation warnings. Each raw SQL block must be manually verified against the new schema on every major upgrade.

| File | SQL Count | What the Queries Do | Why Raw SQL was Needed |
| --- | --- | --- | --- |
| subcontractor_ipc.py | 5 | Payment totals from account_payment; petty cash advance sums | Multi-table aggregation with date cutoffs and project filtering |
| hr_employee_ext.py | 3 | mail_presence last_poll batch fetch; presence log duration | Batch SQL avoids N+1 queries for employee kanban/list |
| liability_sheet.py | 3 | Partner ledger sync; JSONB analytic_distribution filtering | JSONB ? operator for analytic distribution not available via ORM |
| account_move.py | 2 | Analytic fill check; liability auto-creation trigger | Performance-critical path on invoice posting |
| account_account.py | 2 | Site-level GL balance per account | Complex aggregation across aml with analytic filter |
| management_dashboard.py | 2 | KPI aggregations (payments, liabilities, petty cash) | Dashboard needs sub-second response on large datasets |
| petty_cash.py | 2 | Fund balance and expense total computation | Real-time balance shown on form header |
| partner_ledger.py | 2 | Tax and WHT column data for Partner Ledger report | Extends report handler SQL that Odoo itself generates |
| mail_presence_ext.py | 1 | Check if employee already has an online log entry | Avoid duplicate log entries on repeated heartbeats |
| project_project.py | 1 | Site balance across all GL accounts for a project | Aggregation over account_move_line with analytic join |

# 5. Technical Debt Analysis & Upgrade Risks

Technical debt in an Odoo context means: code that works perfectly today but will require significant re-work when the next major Odoo version is released. The risks below are ranked by the combination of (a) how large the affected codebase is and (b) how frequently Odoo modifies that area.

🔴  CRITICAL  —  stock_picking.py — 2,184 lines inheriting stock.picking

stock.picking is one of the most actively developed models in Odoo. Between Odoo 16→17→18→19, Odoo rewrote the picking form, changed the lot/serial flow, altered the done/validate lifecycle, and modified the analytic integration. With 2,184 lines of overrides in a single file, any one of those changes could break our material issuance, site transfer, or cost tracking logic — and tracing the failure through a 2,184-line file is time-consuming and error-prone.

🔴  CRITICAL  —  account_payment.py — ~1,685 lines across 3 files inheriting account.payment

Odoo rewrites account.payment almost every major version to align with new payment reconciliation logic. Odoo 17 introduced the new payment reconciliation widget; Odoo 18 changed the _prepare_move_line_default_vals signature. Our ~1,685 lines override this method, add new fields, and patch the JE creation logic — all areas Odoo actively changes.

🔴  CRITICAL  —  account_move.py — 920 lines inheriting account.move

The accounting engine (account.move) is Odoo's most-changed model. Our 920-line extension adds analytic auto-fill onchanges, hooks into action_post, overrides constraint logic, and extends the JE line model. Each of these touch points is likely to change between major versions.

🔴  HIGH  —  mail_presence_ext.py — overriding mail.presence.create() and write()

mail.presence is an internal Odoo bus infrastructure model. It has been renamed, merged, and restructured multiple times in recent versions. Our override of create() and write() to log presence transitions is fragile — if Odoo changes how presence heartbeats are recorded (which it likely will as it evolves its real-time bus system), our logging hooks will break silently or cause errors.

🟡  MEDIUM  —  35 view patches across 20 base views

View inheritance via xpath is fragile when Odoo restructures its form views. In particular, account.view_move_form (patched 4 times) and purchase.purchase_order_form (patched 6 times) are restructured frequently. A broken xpath produces a module load error and takes the whole view down.

🟡  MEDIUM  —  16 raw SQL locations across 9 files

Raw SQL is tied to specific database column names and table structures. Odoo can rename columns (e.g., analytic_distribution was introduced in Odoo 16; its structure could change in Odoo 20), add NOT NULL constraints, or partition large tables. Each raw SQL block will need manual verification against the new schema during any upgrade.

🟡  MEDIUM  —  Migration script naming inconsistency

Scripts use two different naming conventions: old format (1.0.1, 1.1.8) and new Odoo-standard format (19.0.1.7.7). Mixed conventions can confuse the Odoo migration runner about the order of execution, potentially running scripts out of sequence during an upgrade.

# 6. Workarounds & Concrete Steps to Reduce Technical Debt

The following are concrete, actionable workarounds for each risk identified above. Each recommendation includes the specific pattern to apply, why it reduces upgrade risk, and the estimated effort involved.

## 6.1  Split stock_picking.py into Feature Mixins

PROBLEM:

All 2,184 lines of stock.picking customisation live in a single file, mixing analytic distribution logic, site transfer logic, approval workflows, cost tracking, and material issuance together. When one area breaks during an upgrade, the entire picking flow is at risk.

WORKAROUND — Abstract Model Mixins:

Break the file into focused Abstract Model mixins. Each mixin owns one feature area. The main stock_picking.py becomes a thin "glue" file that just lists which mixins to apply. On upgrade, if stock.picking changes, you only edit the thin glue file. The mixin logic survives untouched unless Odoo specifically changes that feature area.

# models/mixins/stock_analytic_mixin.py
class StockAnalyticMixin(models.AbstractModel):
    _name = 'x.stock.analytic.mixin'
    _description = 'Mixin: analytic distribution on stock moves'

    # All analytic fill/propagation methods go here
    def _fill_analytic_from_site_config(self): ...
    def _propagate_analytic_to_moves(self): ...

# models/mixins/stock_approval_mixin.py
class StockApprovalMixin(models.AbstractModel):
    _name = 'x.stock.approval.mixin'
    _description = 'Mixin: site transfer approval workflow'

    x_approval_state = fields.Selection(...)
    def action_approve(self): ...
    def action_reject(self): ...

# models/mixins/stock_cost_mixin.py
class StockCostMixin(models.AbstractModel):
    _name = 'x.stock.cost.mixin'
    _description = 'Mixin: material cost tracking per site'

    def _compute_site_cost(self): ...

# models/stock_picking.py  — now just a thin glue file (~30 lines)
class StockPickingMatracon(models.Model):
    _inherit = ['stock.picking',
                'x.stock.analytic.mixin',
                'x.stock.approval.mixin',
                'x.stock.cost.mixin']

BENEFIT:  On Odoo 20 upgrade, if stock.picking renames a method, you fix it in ONE place (the glue file). The mixin files are independent and survive without changes unless their specific feature area changed.

EFFORT:  Medium — 2-3 days of refactoring + testing.

## 6.2  Consolidate Three account.payment Extensions into One File

PROBLEM:

account_payment.py, analytic_distribution_mixin.py, and interproject_accounting.py all do _inherit = "account.payment". This means three separate Python classes are patching the same Odoo model. If the load order changes (e.g., during a module update), methods can be overwritten in the wrong order. During upgrades, the diff is split across three files making it harder to see the complete picture.

WORKAROUND — Single File, Clearly Sectioned:

# models/account_payment.py — single file, all sections clearly commented

class AccountPaymentMatracon(models.Model):
    _inherit = 'account.payment'

    # ════════════════════════════════════════════
    # SECTION 1: Core Site Operations Fields
    # ════════════════════════════════════════════
    x_expense_account_id = fields.Many2one(...)
    x_petty_cash_request_id = fields.Many2one(...)
    x_destination_project_id = fields.Many2one(...)

    # ════════════════════════════════════════════
    # SECTION 2: Analytic Distribution
    # Added: Odoo 19 — review on upgrade to Odoo 20
    # ════════════════════════════════════════════
    def _prepare_move_line_default_vals(self, write_off_line_vals=None):
        # ... override logic ...

    # ════════════════════════════════════════════
    # SECTION 3: Interproject Accounting
    # ════════════════════════════════════════════
    def action_post_interproject(self): ...

BENEFIT:  Single file = single upgrade diff. You immediately see all account.payment changes in one place. No load-order surprises.

EFFORT:  Easy — 2-4 hours of file merging + testing.

## 6.3  Replace mail.presence Override with a Cron-Based Poller

PROBLEM:

mail_presence_ext.py overrides mail.presence.create() and write() to log every online/offline transition. This is fragile because: (a) mail.presence is internal infrastructure that Odoo can refactor or rename without notice; (b) overriding create()/write() on high-frequency bus models introduces performance overhead; (c) if Odoo changes how heartbeats are recorded, the hook fires in unexpected ways.

WORKAROUND — Cron-Based Read-Only Poller:

Instead of hooking into mail.presence writes, run a scheduled action every 2 minutes that READS from mail.presence (or the bus.presence table). This way you are a consumer of mail.presence, not a modifier of it. If Odoo renames the model, only the cron SQL needs updating — not a core method override.

# models/x_employee_presence_log.py — cron method (replaces create/write override)

class EmployeePresenceLog(models.Model):
    _name = 'x.employee.presence.log'

    @api.model
    def _cron_sync_presence(self):
        """
        Runs every 2 minutes via ir.cron.
        Reads mail.presence (read-only) — does NOT override its create/write.
        Logs transitions to x.employee.presence.log only.
        """
        # Odoo 19 — table: mail_presence, columns: user_id, last_poll, status
        # Review column names on upgrade to Odoo 20
        self.env.cr.execute("""
            SELECT mp.user_id, mp.last_poll, mp.status
            FROM   mail_presence mp
            WHERE  mp.last_poll >= NOW() - INTERVAL '3 minutes'
        """)
        rows = self.env.cr.fetchall()
        for user_id, last_poll, status in rows:
            # compare with last logged entry and write transition if changed
            ...

# data/presence_cron.xml — schedule the poller
<record id="cron_sync_presence" model="ir.cron">
    <field name="name">Sync Employee Presence (every 2 min)</field>
    <field name="interval_number">2</field>
    <field name="interval_type">minutes</field>
    <field name="model_id" ref="model_x_employee_presence_log"/>
    <field name="code">model._cron_sync_presence()</field>
</record>

BENEFIT:  We are now a READ-ONLY consumer of mail.presence. On upgrade, if Odoo renames a column, only one SQL comment needs updating. No core method override = no hook breakage.

EFFORT:  Medium — 1 day of refactoring + testing with real browser sessions.

## 6.4  Consolidate Repeated View Patches

PROBLEM:

account.view_move_form is patched 4 times and purchase.purchase_order_form is patched 6 times by separate <record> entries spread across XML files. When Odoo restructures the base view (renames an xpath target, wraps fields in a new <group>), ALL patches on that view break simultaneously — and each must be tracked down and fixed separately.

WORKAROUND — One Patch Per Base View, Use Conditional Visibility:

<!-- Before (fragile): 4 separate patches on the same base view -->
<record id="view_move_form_site_ops_analytic" model="ir.ui.view">
    <field name="inherit_id" ref="account.view_move_form"/>
    ... xpath 1 ...
</record>
<record id="view_move_form_site_ops_sa_tab" model="ir.ui.view">
    <field name="inherit_id" ref="account.view_move_form"/>
    ... xpath 2 ...
</record>
<!-- ... 2 more records ... -->


<!-- After (maintainable): ONE patch with priority, all xpaths together -->
<record id="view_move_form_site_operations_all" model="ir.ui.view">
    <field name="name">account.move.form.site.operations</field>
    <field name="model">account.move</field>
    <field name="inherit_id" ref="account.view_move_form"/>
    <field name="priority">20</field>  <!-- run after Odoo own patches -->
    <field name="arch" type="xml">

        <!-- xpath 1: analytic account field -->
        <xpath expr="..." position="after">
            <field name="x_project_analytic_account_id"
                   invisible="move_type not in ('in_invoice', 'out_invoice')"/>
        </xpath>

        <!-- xpath 2: site-accountant invoice lines tab -->
        <xpath expr="..." position="after">
            <page name="sa_invoice_lines" string="Invoice Lines (SA)"
                  groups="site_operations.group_site_accountant">
                ...
            </page>
        </xpath>

        <!-- all remaining xpaths in one place -->

    </field>
</record>

BENEFIT:  When Odoo changes the base view, you fix ONE record instead of hunting across 4-6 separate ones. The consolidation also makes it easy to see everything we have added at a glance.

EFFORT:  Easy — 3-4 hours per view. Start with account.view_move_form and purchase.purchase_order_form (the two highest-patch-count views).

## 6.5  Defensive Raw SQL Pattern — Version Comments + Try/Except

PROBLEM:

16 raw SQL queries are spread across 9 files with no documentation of which Odoo version they were written against. If a column is renamed during an upgrade, the query raises a ProgrammingError at runtime — often in a critical business path (e.g., posting an invoice or computing IPC payments). There is also no fallback: the error crashes the entire operation.

WORKAROUND — Two steps:

Step 1: Add version comments above every raw SQL block.

# ── Odoo 19 raw SQL ─────────────────────────────────────
# Table:   account_move_line
# Columns: analytic_distribution (JSONB), move_id, account_id, partner_id
# JSONB ?  operator: checks if analytic_id_str key exists in the dict
# ACTION REQUIRED on upgrade to Odoo 20: verify column names + JSONB structure
# ──────────────────────────────────────────────────────────
self.env.cr.execute("""
    SELECT COALESCE(SUM(aml.debit), 0)
    FROM   account_move_line aml
    JOIN   account_move      am  ON am.id  = aml.move_id
    WHERE  aml.partner_id = %s
      AND  aml.analytic_distribution ? %s
      AND  am.state = 'posted'
""", [partner_id, str(analytic_id)])

Step 2: Wrap all raw SQL in try/except with meaningful fallback.

import logging
_logger = logging.getLogger(__name__)

def _get_payments_from_gl(self, partner_id, analytic_id, cutoff_date):
    try:
        self.env.cr.execute("""...""", [...])
        return self.env.cr.fetchone()[0] or 0.0
    except Exception as e:
        _logger.error(
            "IPC payment SQL failed — check column names after Odoo upgrade. "
            "Error: %s", e
        )
        # Fallback: return 0 so the IPC form still loads (shows 0 instead of crashing)
        return 0.0

BENEFIT:  Version comments create a checklist for upgrade day — grep for "Odoo 19 raw SQL" and you get the exact list of SQL blocks to verify. The try/except prevents a column rename from crashing an invoice posting and gives an actionable log message.

EFFORT:  Easy — 3-4 hours to add comments and try/except wrapping to all 16 SQL locations.

## 6.6  Use OpenUpgradeLib Before Any Version Jump

WHAT IS IT:

OpenUpgrade (openupgradelib) is the community-maintained tool for Odoo version migrations. It maintains a database of all model/field/view changes between every Odoo version pair (e.g., 19→20). Before doing any upgrade, you run its analysis tool against our codebase and it produces a report of exactly which fields, columns, and views were renamed, removed, or restructured by Odoo in the new version.

HOW TO USE IT:

# 1. Install as a dev dependency (not deployed to production)
pip install openupgradelib

# 2. When Odoo 20 is released, run the field-change analysis
python -c "
from openupgradelib import openupgrade
# This compares Odoo 19 field definitions to Odoo 20
# and flags every _inherit model in our codebase that has breaking changes
openupgrade.check_values_selection_field(env, 'account.payment', 'state', [...])
"

# 3. Use the rename helper in migration scripts instead of raw ALTER TABLE
from openupgradelib import openupgrade

def migrate(env, version):
    # Example: if Odoo 20 renames account_move_line.analytic_distribution
    openupgrade.rename_columns(env.cr, {
        'account_move_line': [('analytic_distribution', 'analytic_dist_jsonb')]
    })

BENEFIT:  Gives you a pre-flight checklist of every breaking change BEFORE you start the upgrade. Eliminates the "search and discover" phase of upgrades that typically takes 2-3 days.

EFFORT:  Easy — one-time setup, then run at the start of every upgrade project.

### Workaround Effort Summary

| # | Workaround | Risk Eliminated | Effort |
| --- | --- | --- | --- |
| 6.1 | Split stock_picking.py into mixins | 🔴 Very High → 🟢 Low | 2-3 days |
| 6.2 | Consolidate 3× account.payment into one file | 🔴 High → 🟢 Low | 2-4 hours |
| 6.3 | Replace mail.presence override with cron | 🔴 High → 🟢 Low | 1 day |
| 6.4 | Consolidate repeated view patches | 🟡 Medium → 🟢 Low | 3-4 hours per view |
| 6.5 | Defensive SQL pattern (comments + try/except) | 🟡 Medium → 🟢 Low | 3-4 hours |
| 6.6 | OpenUpgradeLib pre-flight analysis | All risks — early detection | 2-3 hours setup |

# 7. Good Practices Already in Place

The following areas are already well-implemented and require no changes. They should be maintained and used as templates for any future development.

✅ Custom models all use the x. prefix

All 25+ custom models are named x.something (x.bank.guarantee, x.petty.cash, etc.). This naming convention guarantees they will never clash with any current or future standard Odoo model name. These models are completely upgrade-safe — Odoo will never modify them.

✅ Clean security architecture with REPLACE semantics

role_app_groups.xml uses (6, 0, [...]) Command.set (REPLACE) semantics for implied_ids. This means role_app_groups.xml is the single authoritative source for who has access to what — no hidden additive entries scattered across other files. Easy to audit and maintain.

✅ Site scoping via analytic accounts — not company-level

Record rules filter data by the user's site analytic account. This is more flexible than company-level scoping (which would require multi-company setup) and survives Odoo upgrades well because record rules use stable model names and field names rather than internal table structures.

✅ All reports use QWeb templates

No legacy RML, Webkit, or Excel-based reports exist in the codebase. QWeb is the officially supported Odoo report format and will continue to be so for the foreseeable future. Report templates will need updating if Odoo changes its QWeb rendering engine, but the risk of a full rewrite is very low.

✅ Proper ir.model.access.csv maintained for all models

Both modules maintain well-structured ACL CSV files (67 rows for PDR, 244 rows for SO). Model-level permissions are completely separate from record-level rules — exactly the pattern Odoo recommends.

✅ Migration scripts exist for all structural changes

15 migration scripts handle column renames, data backfills, and structural changes across version steps. This is critical for a production system — it means the database can be migrated cleanly without manual SQL patches on the production server.

✅ Raw SQL uses parameterised queries throughout

Every raw SQL call uses %s parameter substitution (never string formatting). This eliminates SQL injection risk entirely — a security baseline requirement for any production system handling financial data.

✅ Chatter (mail.thread) on all major models

All key models (bank guarantees, petty cash, IPC, liability sheets, etc.) inherit mail.thread and mail.activity.mixin. This gives automatic audit trails of all changes, user messages, and scheduled activities — critical for financial compliance.

# 8. Summary at a Glance

| Metric | Value |
| --- | --- |
| Total lines of code | ~40,109 |
| Active custom modules | 3 (+ 1 screenshot-only) |
| Largest module (site_operations) | ~30,766 lines (75.5%) |
| Procurement module (purchase_demand_raise) | ~9,243 lines (23.0%) |
| Reporting extension (my_custom_module) | ~286 lines (0.7%) |
| Brand-new custom models (upgrade-safe) | 25+ models (all x. prefix) |
| Inherited standard Odoo models | 20 distinct Odoo models |
| Inherited standard Odoo views | 35 view patches across 20 base views |
| Raw SQL query locations | 16 in 9 files |
| Migration scripts | 15 scripts across 10 version steps |
| JS custom widgets | 5 files / 332 lines |
| SCSS custom styles | 3 files / 595 lines |
| Biggest single file | stock_picking.py — 2,184 lines |
| Highest upgrade risk | stock.picking + account.payment + account.move |

| Code Category | Approx % | Upgrade Safety | Action Needed |
| --- | --- | --- | --- |
| Brand-new x. custom models | ~60% | ✅ Safe | None — Odoo never touches these |
| Extended standard Odoo models | ~35% | ⚠️ Risky | Apply workarounds 6.1–6.3; re-test every major upgrade |
| View patches (inherit_id) | ~5% | ⚠️ Medium | Apply workaround 6.4; monitor Odoo view changes |

FINAL RECOMMENDATION:  Before the next Odoo major version upgrade, prioritise: (1) splitting stock_picking.py into mixins, (2) consolidating account.payment extensions into one file, (3) replacing the mail.presence override with a cron poller, and (4) running openupgradelib analysis. Together these four steps will reduce upgrade effort by an estimated 60-70% and eliminate the risk of a single file change breaking multiple independent business flows.

All line counts are derived from live filesystem scans of the Odoo.sh repository as of 20 July 2026.